TECHNICAL DEBT AUDIT

SMU PRO — Learning Management Platform

Next.js 16 | Supabase | Clerk | Asaas Payments

103 source files | 80 dependencies | 14 API routes

March 9, 2026

# Executive Summary

This audit identified 15 technical debt items across 6 categories in the SMU PRO codebase. The most critical finding is near-zero test coverage: only 2 of 103 source files have tests, leaving payment processing, webhook handling, and all business logic completely unprotected against regressions.

The codebase has strong foundations (TypeScript strict mode, modern Next.js 16, Supabase with RLS), but rapid feature development has accumulated debt primarily in testing, type safety, code duplication, and component architecture.

Findings by Severity

| 1 Critical | 6 High | 5 Medium | 3 Low |
| --- | --- | --- | --- |

Estimated Total Remediation: 10–14 weeks (phased alongside feature work)

# Priority Matrix

Each item is scored using: Priority = (Impact + Risk) × (6 − Effort). Higher scores indicate items that are both impactful and relatively easy to fix.

| ID | Cat | Title | Sev | Imp | Risk | Eff | Score | Estimate |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
| TD-004 | Code | Duplicated auth helpers (resolveUserUUID, assertAdmin) | High | 4 | 4 | 1 | 40 | 2-3 days |
| TD-007 | Infrastructure | CI pipeline runs no tests | High | 3 | 4 | 1 | 35 | 1 day |
| TD-005 | Code | 12+ silent .catch(() => {}) swallowing errors | High | 3 | 5 | 2 | 32 | 3-5 days |
| TD-012 | Infrastructure | Env validation logs warnings instead of failing | Medium | 2 | 4 | 1 | 30 | 1 day |
| TD-002 | Code | 78+ uses of 'as any' bypassing TypeScript | High | 4 | 5 | 3 | 27 | 1-2 weeks |
| TD-008 | Code | Magic strings for statuses, page sizes, limits | Medium | 3 | 3 | 2 | 24 | 3-5 days |
| TD-009 | Infrastructure | Console.log instead of structured logging | Medium | 3 | 3 | 2 | 24 | 3-5 days |
| TD-010 | Documentation | Missing API and architecture documentation | Medium | 3 | 3 | 2 | 24 | 3-5 days |
| TD-001 | Test | Near-zero test coverage (2/103 files) | Critical | 5 | 5 | 4 | 20 | 3-4 weeks |
| TD-011 | Architecture | Duplicate route structure (legacy redirects) | Medium | 2 | 2 | 1 | 20 | 1-2 days |
| TD-003 | Architecture | God components (1,188 and 831 lines) | High | 4 | 4 | 4 | 16 | 2-3 weeks |
| TD-014 | Infrastructure | No containerization or deployment flexibility | Low | 2 | 2 | 2 | 16 | 2-3 days |
| TD-013 | Dependency | 4 potentially unused dependencies | Low | 2 | 1 | 1 | 15 | 1 day |
| TD-015 | Documentation | No PR/issue templates or testing guide | Low | 2 | 1 | 1 | 15 | 1 day |
| TD-006 | Architecture | No data access layer (queries scattered) | High | 4 | 3 | 4 | 14 | 2-3 weeks |

# Detailed Findings

## TD-004: Duplicated auth helpers (resolveUserUUID, assertAdmin)

| Category: Code | High | Score: 40 | Effort: 2-3 days |
| --- | --- | --- | --- |

Problem

resolveUserUUID() copied identically in courses.ts, progress.ts, notifications.ts. assertAdmin() duplicated in courses.ts and users.ts with slightly different role checks. Clerk-to-Supabase ID resolution repeated in 15+ files.

Recommended Fix

Create /lib/auth-helpers.ts with shared resolveUserUUID(), assertAdmin(), assertRole(). Import everywhere.

## TD-007: CI pipeline runs no tests

| Category: Infrastructure | High | Score: 35 | Effort: 1 day |
| --- | --- | --- | --- |

Problem

GitHub Actions workflow only runs lint, typecheck, and build. 'npm test' is never executed. No security scanning, no bundle size checks, no database schema validation.

Recommended Fix

Add 'npm run test' step. Add 'npm audit' step. Add bundle size reporter.

## TD-005: 12+ silent .catch(() => {}) swallowing errors

| Category: Code | High | Score: 32 | Effort: 3-5 days |
| --- | --- | --- | --- |

Problem

Notification creation, email sends, and webhook side-effects silently swallow errors. Found in users.ts, quiz.ts, courses.ts, certificates/generate, webhooks/asaas. Failed notifications or emails go unnoticed.

Recommended Fix

Replace with .catch(err => logger.warn('non-critical', err)). Add structured logging. Track silent failure rates in monitoring.

## TD-012: Env validation logs warnings instead of failing

| Category: Infrastructure | Medium | Score: 30 | Effort: 1 day |
| --- | --- | --- | --- |

Problem

env.ts validateEnv() only console.warns for missing vars. Comment says 'don't break builds' but this masks production config issues. Missing CLERK_SECRET_KEY won't surface until auth middleware runs.

Recommended Fix

Throw errors in production, warn in development. Fail fast for critical secrets.

## TD-002: 78+ uses of 'as any' bypassing TypeScript

| Category: Code | High | Score: 27 | Effort: 1-2 weeks |
| --- | --- | --- | --- |

Problem

Supabase queries cast to 'any' across courses.ts (12x), collections.ts (6x), progress.ts (4x), quiz.ts (2x). ESLint rule @typescript-eslint/no-explicit-any is disabled. Root cause: Supabase relational queries lack generated types.

Recommended Fix

Generate types via 'supabase gen types typescript'. Create typed query helpers wrapping .from().select() patterns. Re-enable ESLint rule as warning.

## TD-008: Magic strings for statuses, page sizes, limits

| Category: Code | Medium | Score: 24 | Effort: 3-5 days |
| --- | --- | --- | --- |

Problem

Enrollment statuses ('ativo', 'pendente', 'cancelado') hardcoded throughout. PAGE_SIZE varies (20, 24) with inconsistent naming. File size limits (50MB), retry constants embedded inline.

Recommended Fix

Create /lib/constants.ts with STATUS, PAGE_SIZE, FILE_LIMITS. Use EnrollmentStatus type from database.ts consistently.

## TD-009: Console.log instead of structured logging

| Category: Infrastructure | Medium | Score: 24 | Effort: 3-5 days |
| --- | --- | --- | --- |

Problem

62+ console.log statements. Webhook handlers use emoji logging. No request IDs, no user context, no log levels. Highlight.io only captures errors, not structured logs.

Recommended Fix

Adopt pino or similar. Create logger utility with context (requestId, userId). Replace console.log calls.

## TD-010: Missing API and architecture documentation

| Category: Documentation | Medium | Score: 24 | Effort: 3-5 days |
| --- | --- | --- | --- |

Problem

14 API routes undocumented. No ADRs. No webhook integration guide. README covers basics but no /docs/ directory. Types in database.ts (237 lines) lack field documentation.

Recommended Fix

Create /docs/ with API.md, ARCHITECTURE.md, DATABASE.md. Add JSDoc to server actions and types.

## TD-001: Near-zero test coverage (2/103 files)

| Category: Test | Critical | Score: 20 | Effort: 3-4 weeks |
| --- | --- | --- | --- |

Problem

Only asaas.test.ts and utils.test.ts exist. 12 API routes, 7 server actions, all components, and webhook handlers are completely untested. Payment and enrollment flows have zero safety nets.

Recommended Fix

Add tests for payment webhook, checkout, server actions (courses, progress, quiz), then component tests. Set coverage thresholds in CI.

## TD-011: Duplicate route structure (legacy redirects)

| Category: Architecture | Medium | Score: 20 | Effort: 1-2 days |
| --- | --- | --- | --- |

Problem

Routes at /cursos/[slug]/aulas/[lessonId] redirect to /dashboard/cursos/[slug]/aulas/[lessonId]. Legacy backward-compatibility pattern adds confusion.

Recommended Fix

Document the redirect pattern. Plan removal with 301 redirect at CDN/middleware level.

## TD-003: God components (1,188 and 831 lines)

| Category: Architecture | High | Score: 16 | Effort: 2-3 weeks |
| --- | --- | --- | --- |

Problem

course-content-manager.tsx (1,188 lines) handles module/lesson/quiz CRUD. course-form.tsx (831 lines) handles 4-step form + uploads. lesson-player.tsx (519 lines), quiz-tab.tsx (463 lines), tts/route.ts (687 lines) also exceed limits.

Recommended Fix

Split into ModuleManager, LessonEditor, QuizManager. Extract form steps into separate components. Move TTS logic to service layer.

## TD-014: No containerization or deployment flexibility

| Category: Infrastructure | Low | Score: 16 | Effort: 2-3 days |
| --- | --- | --- | --- |

Problem

No Dockerfile, docker-compose, or non-Vercel deployment config. Locked into single platform. No local full-stack environment with database.

Recommended Fix

Create Dockerfile and docker-compose.yml for local development and deployment portability.

## TD-013: 4 potentially unused dependencies

| Category: Dependency | Low | Score: 15 | Effort: 1 day |
| --- | --- | --- | --- |

Problem

recharts, date-fns, @react-pdf/renderer, @radix-ui/react-tooltip have no imports found in src/. Bundle size impact and maintenance overhead.

Recommended Fix

Verify usage. Remove unused packages. Run 'depcheck' for automated analysis.

## TD-015: No PR/issue templates or testing guide

| Category: Documentation | Low | Score: 15 | Effort: 1 day |
| --- | --- | --- | --- |

Problem

.github/ directory exists but lacks PR templates, issue templates, and testing guide. Inconsistent PR quality, no onboarding path for writing tests.

Recommended Fix

Add PULL_REQUEST_TEMPLATE.md, issue templates, TESTING.md guide.

## TD-006: No data access layer (queries scattered)

| Category: Architecture | High | Score: 14 | Effort: 2-3 weeks |
| --- | --- | --- | --- |

Problem

Admin pages, dashboard pages, API routes, and server actions all query Supabase directly. createAdminClient() called 96 times. Complex select patterns (course + modules + lessons) duplicated across multiple files.

Recommended Fix

Create /lib/repositories/ with CourseRepository, EnrollmentRepository, UserRepository. Centralize complex queries. Reduce createAdminClient() calls.

# Phased Remediation Plan

This plan is designed to run alongside feature development, allocating roughly 20–30% of sprint capacity to debt reduction.

## Phase 1: Foundation (Weeks 1–2)

Goal: Establish safety nets and quick wins before deeper refactoring.

- TD-007: Add test execution and npm audit to CI pipeline (1 day)

- TD-004: Extract shared auth helpers (resolveUserUUID, assertAdmin) to /lib/auth-helpers.ts (2–3 days)

- TD-005: Replace silent .catch(() => {}) with structured error logging (3–5 days)

- TD-012: Make env validation fail-fast in production (1 day)

## Phase 2: Test Coverage (Weeks 3–6)

Goal: Cover critical payment and enrollment paths with tests.

- TD-001: Write tests for Asaas webhook handler (payment received, refund, overdue events)

- TD-001: Write tests for checkout route, enrollment creation, certificate generation

- TD-001: Write tests for server actions (courses, progress, quiz, users)

- TD-001: Set minimum coverage thresholds (target 60% for critical paths)

## Phase 3: Architecture (Weeks 7–10)

Goal: Improve code organization, type safety, and component structure.

- TD-002: Generate Supabase types and replace 'as any' casts progressively

- TD-003: Split course-content-manager.tsx into ModuleManager, LessonEditor, QuizManager

- TD-003: Split course-form.tsx into step components with shared form context

- TD-006: Create repository layer for top 3 most-queried entities (courses, enrollments, users)

- TD-008: Centralize constants (statuses, page sizes, file limits)

## Phase 4: Polish (Weeks 11–14)

Goal: Documentation, infrastructure improvements, and dependency cleanup.

- TD-009: Replace console.log with structured logging library

- TD-010: Create /docs/ with API reference, architecture guide, database docs

- TD-011: Clean up legacy route redirects

- TD-013: Audit and remove unused dependencies

- TD-014: Add Dockerfile and docker-compose for local development

- TD-015: Add PR/issue templates and testing guide

# Scoring Methodology

Each item was evaluated on three dimensions (1–5 scale):

- Impact: How much does this slow the team down? (1 = minor friction, 5 = major blocker)

- Risk: What happens if we don't fix it? (1 = cosmetic, 5 = production incidents)

- Effort: How hard is the fix? (1 = trivial, 5 = major refactor)

Priority Score = (Impact + Risk) × (6 − Effort)

This formula rewards high-impact, high-risk items that are relatively easy to fix. A score of 50 means maximum urgency (5+5) with minimal effort (effort=1). The phased plan respects these priorities while grouping related work for efficiency.